ExamChecker on AWS

Low-cost, robust serverless architecture
with Stripe subscription paywall and custom domain

Prepared for Vishal  •  22 April 2026

# 1. Executive summary

ExamChecker today runs as a pure React SPA on Vercel with Supabase for auth and Postgres. This document specifies a migration to AWS that keeps the serverless, pay-per-use cost profile, adds a monthly subscription paywall via Stripe, and removes reliance on third-party platforms. The target architecture costs roughly $1.30/month fixed and scales linearly with usage — for a typical 1,000-teacher deployment we project about $20-25/month in AWS charges plus the usual Stripe processing fees.

The design stays serverless end-to-end (no EC2, no always-on database) so there is nothing to patch, right-size, or wake up at night. Every major component is a managed, multi-AZ AWS service, and every secret is stored in AWS-managed KMS. A single infrastructure-as-code deployment (Terraform or AWS SAM) can spin up or tear down the entire stack reproducibly.

## Headline design choices

| Concern | Decision | Why |
| --- | --- | --- |
| Frontend hosting | S3 + CloudFront + ACM | Static SPA, global CDN, free TLS, ~$0 at low traffic |
| Auth | Amazon Cognito User Pool | Free up to 50,000 MAU, native JWT, no per-seat fees |
| Database | DynamoDB (on-demand, single-table) | 25 GB free tier forever, scale-to-zero, multi-AZ by default |
| API layer | API Gateway HTTP API + Lambda (arm64) | 1M free requests/month, 30% cheaper than REST API |
| Payments | Stripe Checkout + webhook Lambda | No subscription management code, PCI-delegated, 2.9% + 30¢ only |
| Secrets | SSM Parameter Store (SecureString) | Free for standard params vs Secrets Manager ($0.40/secret/mo) |
| Domain + DNS | Registrar of choice + Route 53 | Route 53 hosted zone is $0.50/month; domain ~$9-15/year |
| CI/CD | GitHub Actions → S3 sync + CloudFront invalidate | Free on public repo, 2,000 min/mo on private |

# 2. Current vs proposed stack

| Layer | Today (Vercel + Supabase) | Proposed (AWS) |
| --- | --- | --- |
| Hosting | Vercel static + edge network | S3 (private) + CloudFront (OAC) |
| TLS / domain | Vercel auto-cert, *.vercel.app | ACM free cert + Route 53 + custom domain |
| Auth | Supabase Auth (email/password) | Amazon Cognito User Pool + optional Google IdP |
| Database | Supabase Postgres (free tier, 500 MB) | DynamoDB on-demand (25 GB free tier) |
| Server code | None — direct fetch from browser | API Gateway HTTP API + Lambda (Node.js 20 arm64) |
| Payments | None | Stripe Checkout + webhook Lambda → DynamoDB |
| Secrets | Vercel env vars + VITE_ prefix | SSM Parameter Store SecureString + runtime fetch |
| AI (Gemini) | Browser-side fetch with build-time key | Same, or proxy via Lambda to rate-limit paid tier |
| CI/CD | Vercel auto-redeploy on push | GitHub Actions → S3 sync + Lambda deploy via SAM/TF |
| Observability | Vercel logs | CloudWatch Logs, Metrics, Alarms, Budgets |

# 3. Architecture overview

The diagram below shows the request flow. A teacher hits the custom domain; Route 53 resolves it to a CloudFront distribution that terminates TLS using an ACM certificate and serves the React bundle from a private S3 bucket through an Origin Access Control. The SPA then authenticates against Cognito, calls the HTTP API for all business endpoints (reports, question bank, subscription status), and talks directly to the Gemini API for AI grading. Stripe is reached through Checkout for initial purchase and posts subscription webhooks to a dedicated Lambda that updates DynamoDB.

Figure 1 — Target serverless architecture on AWS

## Request-flow narrative

Teacher opens https://examchecker.com. Route 53 returns the CloudFront alias. CloudFront serves index.html and hashed JS/CSS from S3 (cache hit most of the time).

The SPA boots and calls Cognito's token endpoint with the user's credentials (or refresh token) and receives an ID + access JWT.

The SPA calls GET /api/me with the JWT. API Gateway's JWT authorizer validates it against the Cognito JWKS, then invokes the Lambda which reads the user's profile and subscription status from DynamoDB.

If subscription_status is not 'active', the SPA renders the paywall and redirects the user to Stripe Checkout for the monthly plan.

On successful payment Stripe POSTs customer.subscription.created to /api/stripe/webhook. The webhook Lambda verifies the signature with the webhook secret from SSM, then updates the user's subscription record in DynamoDB.

Once active, the app behaves as it does today: the SPA calls Gemini directly for grading and persists reports, question-bank entries, and stats through the HTTP API.

# 4. Service-by-service breakdown

## 4.1  S3 + CloudFront + ACM (frontend)

A single private S3 bucket holds the Vite build output. CloudFront reaches it via an Origin Access Control (OAC) — no public S3 permission is granted. A CloudFront Function or Response Headers policy handles the SPA fallback (rewrite any 404 for a non-asset path to /index.html with a 200) so React Router works. ACM issues the TLS certificate in us-east-1 (required for CloudFront). AWS WAF can be attached later if brute-force protection on Cognito endpoints becomes relevant — it adds ~$5/month base plus per-request fees and should be optional day one.

## 4.2  Amazon Cognito (auth)

One Cognito User Pool with email/password sign-up, verification emails, and password-reset flows. Optionally enable Google as a federated identity provider so teachers can sign in with a school Google account. The SPA uses the official @aws-amplify/auth library or amazon-cognito-identity-js to manage tokens. Cognito's free tier covers the first 50,000 monthly active users, which is effectively unlimited at this stage.

## 4.3  API Gateway (HTTP API) + Lambda

An HTTP API (not REST API) is cheaper and sufficient for this workload. A Cognito JWT authorizer is attached to every route except the Stripe webhook. Lambdas are Node.js 20 on arm64 (20% cheaper than x86, same cold-start) with 256 MB memory by default.

| Route | Method | Auth | Purpose |
| --- | --- | --- | --- |
| /api/me | GET | Cognito JWT | Return user profile + subscription status |
| /api/reports | GET / POST | Cognito JWT | List or save a graded-exam report |
| /api/bank | GET / POST / DELETE | Cognito JWT | Question-bank CRUD |
| /api/stats | POST | Cognito JWT | Log usage event for analytics |
| /api/checkout | POST | Cognito JWT | Create a Stripe Checkout Session for this user |
| /api/portal | POST | Cognito JWT | Create a Stripe Customer Portal session |
| /api/stripe/webhook | POST | Signature header only | Handle subscription events from Stripe |

## 4.4  DynamoDB (single-table design)

One table named examchecker holds every entity. On-demand billing means you pay only for the writes and reads actually performed, and the 25 GB storage free tier lasts as long as you stay under it. Point-in-time recovery (PITR) is enabled so any row can be restored to any second in the last 35 days.

Primary key and item shapes:

| Entity | PK | SK | Notable attributes |
| --- | --- | --- | --- |
| User profile | USER#<cognito_sub> | PROFILE | email, name, created_at, is_admin |
| Subscription | USER#<cognito_sub> | SUBSCRIPTION | status, stripe_customer_id, stripe_sub_id, current_period_end |
| Report | USER#<cognito_sub> | REPORT#<sessionId> | exam_term, class, totals, per_question[] |
| Question-bank chapter | USER#<cognito_sub> | CHAPTER#<chapterId> | subject, chapter_name, questions[] |
| Usage stat (daily) | USER#<cognito_sub> | STAT#<YYYY-MM-DD> | grades_count, api_calls |

A single Global Secondary Index, GSI1, lets admin queries find all active subscribers: GSI1PK = SUBSCRIPTION#<status>, GSI1SK = <current_period_end>. Only the SUBSCRIPTION items set those attributes, so the index stays small.

Access patterns served:

Get everything about a user — Query PK = USER#<sub>

List reports for a user — Query PK = USER#<sub>, SK begins_with REPORT#

Check subscription status — GetItem PK = USER#<sub>, SK = SUBSCRIPTION

List active subscribers for admin — Query GSI1 PK = SUBSCRIPTION#active

Purge a user (GDPR delete) — Query PK, batch-write delete

## 4.5  Stripe payment wall

Stripe Checkout handles card capture, 3-D Secure, and PCI compliance. The flow is:

Frontend calls POST /api/checkout — Lambda creates a Checkout Session with mode='subscription', passes the Cognito sub as client_reference_id, and returns the session URL.

Browser redirects to the Stripe-hosted page. Teacher enters card details.

On success Stripe redirects back to /billing/success and, out-of-band, POSTs customer.subscription.created to /api/stripe/webhook.

The webhook Lambda verifies the Stripe-Signature header using the webhook secret from SSM, then writes SUBSCRIPTION status='active', current_period_end, stripe_sub_id to DynamoDB.

Subsequent invoice.paid events extend current_period_end; customer.subscription.deleted sets status='canceled'.

Teachers manage their own billing (update card, cancel) through a Stripe Customer Portal session, created by POST /api/portal. No billing code lives in the SPA.

## 4.6  Secrets — SSM Parameter Store

Store STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET, and optionally GEMINI_API_KEY (if you decide to proxy Gemini through Lambda so free-tier users get a rate-limited key and subscribers get yours) as SecureString parameters. Lambda IAM roles get ssm:GetParameter on only the parameters they need, plus kms:Decrypt on the AWS-managed /aws/ssm key. Standard SecureString parameters are free — Secrets Manager would be $0.40/secret/month, so avoid it unless you need automatic rotation.

## 4.7  Observability and cost guardrails

CloudWatch Logs on every Lambda with 14-day retention (free tier covers 5 GB/month ingested).

CloudWatch Alarms on Lambda Errors metric > 1/min and on webhook 4xx/5xx.

AWS Budgets: one monthly budget at $30 with an email alert at 80% and another at 100%. Protects against runaway bills during a bug.

Lambda reserved concurrency set to a sensible ceiling (e.g. 20) so a traffic spike or a bug can't drain your account.

## 4.8  CI/CD

GitHub Actions runs on every push to main: install, npm run build, aws s3 sync --delete dist/ s3://examchecker-frontend, aws cloudfront create-invalidation --paths '/index.html'. Backend Lambda and infra are deployed with AWS SAM or Terraform on a separate workflow triggered manually or on infra/** changes. A single IAM user with a tightly scoped policy holds the access keys stored as GitHub repository secrets.

# 5. Subscription and paywall flow

The SPA renders a SubscriptionGuard component between the AuthGate and the main tabs. On mount it calls GET /api/me and inspects subscription.status:

| Status | Meaning | UI behaviour |
| --- | --- | --- |
| trialing | Stripe trial in progress | Allow full access, show days remaining |
| active | Subscription current and paid | Allow full access |
| past_due | Payment retry failing | Allow access, show red banner with 'Update card' |
| canceled | User ended subscription | Read-only access to history; paywall on Setup/Grade |
| none / null | Never subscribed | Show paywall screen with Stripe Checkout CTA |

The webhook Lambda is the single writer of subscription.status in DynamoDB, which keeps state authoritative: even if the browser loses the Stripe redirect, the DB converges within seconds of Stripe firing the event.

# 6. Security and robustness

| Concern | Control |
| --- | --- |
| Data at rest | S3 SSE-S3; DynamoDB AWS-owned KMS; SSM SecureString with AWS-managed key |
| Data in transit | TLS 1.2+ enforced on CloudFront and API Gateway; HSTS header |
| Secrets in frontend | Only VITE_-safe values (Cognito pool ID, API URL, Stripe publishable key) ship in the bundle |
| JWT verification | API Gateway JWT authorizer against Cognito JWKS — no Lambda code path for unauthenticated calls |
| Webhook trust | Stripe signature verified with the webhook secret before any DB write |
| IAM | One role per Lambda; policies scoped to single table/prefix and single SSM parameter |
| Backups | DynamoDB PITR (35-day continuous); S3 versioning on the frontend bucket |
| Availability | All services are multi-AZ by default; CloudFront is global |
| Abuse protection | API Gateway throttling (e.g. 50 rps, burst 100); optional WAF rate-based rule |
| Cost blast radius | AWS Budgets alert + Lambda reserved concurrency cap |

# 7. Cost model

The stack is serverless and pay-per-use. The only truly fixed monthly charge is the Route 53 hosted zone. The tables below model three representative usage tiers. 'Exams' means one graded-exam session, which is a cluster of one Gemini call plus ~5 DynamoDB writes and ~10 Lambda invocations on average. Numbers assume us-east-1 and the AWS Free Tier is already consumed elsewhere (so no free-tier discounting — real early-stage numbers will be even lower for the first 12 months).

## 7.1  Fixed monthly charges

| Item | Cost | Note |
| --- | --- | --- |
| Route 53 hosted zone | $0.50 | One zone for examchecker.com |
| ACM certificate | $0.00 | Free on AWS |
| S3 bucket baseline | ~$0.05 | <2 GB of build artifacts |
| CloudWatch baseline | ~$0.00 | 5 GB logs free |
| Total fixed | ≈ $0.55 / month |  |

## 7.2  Usage-driven charges at three tiers

| Service | Tier A — 50 teachers, 250 exams/mo | Tier B — 1,000 teachers, 10k exams/mo | Tier C — 10,000 teachers, 100k exams/mo |
| --- | --- | --- | --- |
| CloudFront egress | ~$0 (within 1 TB FT) | ~$17 (200 GB out) | ~$85 (1 TB out) |
| S3 requests + storage | ~$0 | ~$1 | ~$5 |
| Cognito MAU | $0 (50k free) | $0 | ~$275 (overage billed $0.0055/MAU over 50k — not applicable until 50k) |
| API Gateway HTTP | $0 (1M free) | ~$0.50 (500k req) | ~$5 (5M req) |
| Lambda | $0 (1M free) | ~$0.50 | ~$5 |
| DynamoDB on-demand | $0 (free tier) | ~$2 | ~$20 |
| CloudWatch logs/metrics | ~$0 | ~$1 | ~$5 |
| SSM Parameter Store | $0 | $0 | $0 |
| AWS subtotal | ≈ $0.55 / mo | ≈ $22 / mo | ≈ $125 / mo |

At Tier C, 50,000 Cognito MAU is the breakpoint where auth starts costing real money. Nothing else in the stack has that kind of cliff — DynamoDB, Lambda, and API Gateway scale linearly and transparently.

## 7.3  Stripe fees (not AWS)

Stripe takes 2.9% + $0.30 per successful charge in the US (similar in most countries). For a $9.99/month plan that is $0.59 per charge, or about 5.9%. There is no monthly fee and no setup fee. Yearly plans (e.g. $99/year) drop the effective fee to ~3.2% because the fixed 30¢ is amortised over twelve months of service.

## 7.4  Domain

A .com registered through Route 53 costs $14/year; through a budget registrar like Porkbun or Cloudflare it is $9-11/year. Point the nameservers at the Route 53 hosted zone and you pay the zone $0.50/month but save a couple of dollars a year on registration.

## 7.5  Side-by-side total-cost comparison

| Scale | Vercel + Supabase (today) | AWS (proposed) | Notes |
| --- | --- | --- | --- |
| Hobby / <100 teachers | $0 (free tiers) | ≈ $1-3 / month | AWS costs a little more at zero traffic because of the hosted zone |
| 1,000 teachers, 10k exams/mo | Vercel Pro $20 + Supabase Pro $25 = $45 | ≈ $22 / month | AWS ~50% cheaper plus includes the paywall infra |
| 10,000 teachers, 100k exams/mo | Vercel Pro + Supabase Team ≈ $120+ with overages | ≈ $125 / month | Comparable, but AWS has no surprise overage tiers |

# 8. Migration plan

Suggested phased rollout. Each phase is independently deployable so you can stop, measure, and roll back without touching live users. Total calendar time for a single engineer: roughly 3-5 weeks of part-time work.

## Phase 0 — Prep (half a day)

Register or transfer examchecker.com (or the chosen domain).

Create AWS account, enable MFA on root, create an IAM admin user, configure CLI.

Create a Stripe account in test mode; grab the publishable and secret keys.

Choose Terraform or AWS SAM and scaffold the repo under infra/.

## Phase 1 — Infrastructure bring-up (1-2 days)

Provision: S3 bucket, CloudFront, ACM cert, Route 53 zone, Cognito user pool, DynamoDB table, API Gateway, Lambda stubs, SSM parameters, CloudWatch alarms, Budgets.

Wire up GitHub Actions for frontend deploy and SAM/Terraform deploy. Smoke-test with a stub Lambda returning {ok:true}.

Attach the custom domain to CloudFront and point Route 53 at it.

## Phase 2 — Backend endpoints (3-5 days)

Implement /api/me, /api/reports, /api/bank, /api/stats Lambdas with DynamoDB single-table access.

Implement /api/checkout and /api/portal. Configure a Stripe Product with one monthly Price.

Implement /api/stripe/webhook and register the endpoint in Stripe. Run end-to-end test with Stripe CLI (stripe listen → local Lambda).

## Phase 3 — Frontend integration (3-5 days)

Replace @supabase/supabase-js with @aws-amplify/auth (or amazon-cognito-identity-js). Update AuthGate to use the new SDK.

Replace all Supabase data calls in reports.ts, stats.ts, and questionBank.ts with fetch() calls to the HTTP API, including the Cognito ID token as a bearer.

Add <SubscriptionGuard /> around the tab router; on first non-active visit, redirect to Stripe Checkout.

Run npm run build and verify the TypeScript + Vite build is green, per the repo's required pre-commit step.

## Phase 4 — Data migration (1 day)

Write a one-off Node script that pulls users, reports, bank chapters, and stats from Supabase via its REST/Postgres API.

For each Supabase user, create a Cognito user (or trigger password-reset email flow so they set a new password on first AWS login).

Transform rows into DynamoDB items and BatchWriteItem them into the table. Keep the script idempotent and dry-run by default.

Spot-check random users' history in both systems for parity.

## Phase 5 — Cutover (30-60 minutes)

Lower the TTL on the Vercel DNS record to 60 seconds the day before.

Flip the domain from the Vercel record to the CloudFront Route 53 alias.

Monitor CloudWatch for errors; keep Vercel live for 24 hours as a fast rollback path.

Switch Stripe to live mode, re-run webhook registration against the production URL.

Tear down Supabase project and Vercel project after a 1-week grace period.

# 9. Concrete frontend code changes

Minimising churn matters here — most of the app is unchanged. The files you will touch:

| File | Change |
| --- | --- |
| src/lib/supabase.ts | Delete. Replace with src/lib/auth.ts (Cognito) and src/lib/api.ts (HTTP API client). |
| src/components/AuthGate.tsx | Swap Supabase sign-in/up/reset calls for Amplify Auth or amazon-cognito-identity-js equivalents. Same 5 views. |
| src/services/reports.ts | Replace supabase.from('reports').* with api.get('/reports') / api.post('/reports'). Same shape of data returned. |
| src/services/questionBank.ts | Same treatment for /bank. Keep the localStorage mirror. |
| src/services/stats.ts | Same treatment for /stats. |
| src/context/ExamContext.tsx | No changes — geminiApiKey stays in memory only, still initialised from VITE_GEMINI_API_KEY. |
| src/App.tsx | Wrap <AppInner /> with <SubscriptionGuard /> which calls /me on mount. |
| New: src/components/SubscriptionGuard.tsx | Reads subscription status, renders paywall screen if not active, shows trial banner if trialing. |
| New: src/components/Paywall.tsx | Button that POSTs /api/checkout and window.location.href = session.url. |
| .env.example | Drop VITE_SUPABASE_*, add VITE_COGNITO_USER_POOL_ID, VITE_COGNITO_CLIENT_ID, VITE_API_BASE_URL, VITE_STRIPE_PUBLISHABLE_KEY. |

Everything in src/services/ocr.ts, src/services/similarity.ts, src/services/videoExtractor.ts, src/utils/scoring.ts, and all Setup/Grade/Report/History/Analytics/Bank/Paper-Builder/Admin components is unchanged. The API surface the UI cares about — save a report, load a report, save a chapter — is preserved. Only the transport underneath changes.

# 10. Risks and trade-offs

| Risk / trade-off | Mitigation |
| --- | --- |
| DynamoDB single-table design has a learning curve vs. the Postgres schema the app assumes today | Keep the access-pattern list above the source of truth; a single-entity-per-table design is also acceptable at this scale and easier to reason about if you prefer. |
| Cognito hosted UI is less polished than Supabase's auth flows | Use the custom UI you already have (AuthGate.tsx); Cognito is only used headlessly through the SDK. |
| Stripe keys and webhook secret must never ship in the browser bundle | They live only in SSM Parameter Store and are fetched at Lambda cold-start. Frontend only sees the publishable key. |
| Gemini API key is still on the client | Acceptable for launch. For Pro plan, move calls behind a Lambda proxy so you can rotate your key and apply per-user rate limits without redeploying the SPA. |
| One misconfigured Lambda could runaway-invoke | Reserved concurrency cap + AWS Budgets alert + CloudWatch Alarm on Lambda errors. |
| Cutover to a new domain risks broken bookmarks / SEO | Keep the Vercel domain as a 301-redirect for 3-6 months via a tiny CloudFront Function or a free Cloudflare redirect rule. |

# 11. Recommended next steps

Confirm you want Stripe monthly-subscription pricing, and pick the plan price (e.g. $9/month or $79/year).

Register the production domain and share it so the IaC can reference it.

Decide on Terraform vs. AWS SAM — Terraform if you expect to manage non-Lambda AWS resources elsewhere, SAM if you want the tightest AWS-native developer loop.

Green-light Phase 1 and I can generate the starter IaC (all resources listed in section 4) plus a bare-bones Lambda skeleton.

Schedule the cutover window — ideally a low-traffic weekend — at least a week after Phase 4 parity testing is done.

# Appendix A  —  DynamoDB item examples

User profile item:

{
  PK: 'USER#a5f1...c9d2',
  SK: 'PROFILE',
  email: 'teacher@school.edu',
  name: 'Vishal Singh',
  created_at: '2026-04-22T10:00:00Z',
  is_admin: false
}

Subscription item:

{
  PK: 'USER#a5f1...c9d2',
  SK: 'SUBSCRIPTION',
  status: 'active',
  stripe_customer_id: 'cus_Pa...',
  stripe_subscription_id: 'sub_1Oz...',
  current_period_end: '2026-05-22T10:00:00Z',
  GSI1PK: 'SUBSCRIPTION#active',
  GSI1SK: '2026-05-22T10:00:00Z'
}

Report item (abbreviated):

{
  PK: 'USER#a5f1...c9d2',
  SK: 'REPORT#8b7e-...-f0',
  exam_term: 'Mid-term 2026',
  exam_class: '10-A',
  student_name: 'Ayan Kumar',
  total_marks: 47.5,
  max_marks: 50,
  per_question: [ { q: 1, score: 1.0, text: '...' }, ... ],
  created_at: '2026-04-22T10:30:00Z'
}

# Appendix B  —  IAM policy sketch for the reports Lambda

{
  "Version": "2012-10-17",
  "Statement": [
    {
      "Effect": "Allow",
      "Action": ["dynamodb:PutItem", "dynamodb:GetItem", "dynamodb:Query"],
      "Resource": "arn:aws:dynamodb:us-east-1:<acct>:table/examchecker"
    },
    {
      "Effect": "Allow",
      "Action": ["logs:CreateLogStream", "logs:PutLogEvents"],
      "Resource": "arn:aws:logs:us-east-1:<acct>:log-group:/aws/lambda/examchecker-*"
    }
  ]
}

The webhook Lambda additionally gets ssm:GetParameter on /examchecker/stripe/* and kms:Decrypt on the AWS-managed SSM key, but no outbound DynamoDB permissions beyond the subscription item prefix.